# Hearthrise — Companions System Design

Phase A.3 design proposal — ready for review when you return.

# 1. Current state

Hearthrise has minimal companion scaffolding today:

ITEMS contains exactly one companion: fox_companion (+2 STR, +2% XP).

EQUIP_SLOTS includes a 'companion' slot and EQUIP_SLOT_META has matching metadata (icon: 🐾).

Companion bonuses flow through getEquipmentStats() the same way armor and jewelry do — purely additive.

There is no G.companion / G.activeCompanion state, no companion XP, no companion-specific rules.

There is no dedicated companion icon pack in the bundle. Visuals will come from monster-rpg-256x256-icons or character avatars.

In other words: the slot exists and the math works, but the system has no identity. Companions feel like just another piece of equipment.

# 2. Design goals

Companions feel like pets, not gear. They have personality, niche, and a sense of growth.

Each companion has a clear role (combat / gathering / artisan / utility) so equipping is a strategic choice.

Companions provide both passive bonuses AND occasional active effects (rare loot procs, autocast, etc.) so they have moment-to-moment presence in play.

Acquisition is varied: some bought in store, some dropped from monsters, some hatched from eggs (the bundle has rpg-dragon-egg-icons).

Players can collect a stable of companions even though only one is equipped at a time.

Companions level with use, gaining stronger bonuses over time — the long-tail goal that retains players.

# 3. Companion roles

Each companion belongs to ONE primary role. Roles tell the player at a glance whether to equip this companion.

| Role | Bonus type | Example bonuses | Players who care |
| --- | --- | --- | --- |
| Combat | STR / ATK / DEF / HP | +5 STR, +2% crit | Combat grinders, boss farmers |
| Gather | Speed / Yield | +10% gather speed, +5% double yield | Mining/wood/fish optimizers |
| Artisan | Speed / Mat-save | -10% craft time, 5% ingredient refund | Cooking/smithing/crafting |
| Utility | Loot / XP / Gold | +2% rare drop, +5% gold | All-rounders, grind enjoyers |
| Hybrid | Mix | Smaller bonuses to two stats | Niche/flex builds |

# 4. Initial companion roster

Twelve companions across the five roles. Mix of starters, drops, and rare unlocks.

| Companion | Role | Source | Bonus | Notes |
| --- | --- | --- | --- | --- |
| 🦊 Fox | Utility | Starter (gift) | +2% XP, +2 STR | Already in game |
| 🐺 Wolf Pup | Combat | Drop: small_wolf (1%) | +3 STR, +1 ATK | Combat starter |
| 🐦 Sparrow | Gather | Buy: 5,000g | +5% gather speed | Cheap utility |
| 🐰 Bunny | Gather:farm | Quest: harvest 100 crops | +10% farm yield |  |
| 🐝 Honeybee | Artisan | Buy: 8,000g (lv 25 cooking) | -8% cook time |  |
| 🦡 Badger | Combat | Drop: bear (0.5%) | +5 STR, +2 DEF | Tank build |
| 🦅 Hawk | Gather:hunt | Drop: panther (1%) | +10% rare drop | High value |
| 🐉 Whelp | Combat | Hatch: dragon egg | +8 STR, +3% crit | End-game |
| 🦂 Scorpion | Combat | Drop: shadow_creeper (0.5%) | +5 ATK, +5% poison | Gimmick |
| 🦝 Raccoon | Utility | Buy: 25,000g | +5% gold from drops | Gold farmer |
| 🦉 Owl | Artisan | Buy: 50g (lv 50 prayer) | +10% prayer XP |  |
| 🐢 Tortoise | Combat | Drop: ancient_bear (0.5%) | +10 DEF, +2 HP/sec | Tank |

Bonuses scale with companion level (1-30). Each companion has 3 milestones at level 10/20/30 where bonuses jump or unlock new effects.

# 5. Companion levels & XP

Companions earn XP passively whenever the player does relevant activity:

Combat companions gain 1 XP per monster killed.

Gather companions gain 1 XP per gather action.

Artisan companions gain 1 XP per recipe completed.

Utility companions gain 0.5 XP from any of the above.

XP curve: lv 1→2 = 50 XP, lv 10→11 = 500 XP, lv 30 = 50,000 XP cumulative.

Companions only earn XP while equipped. Switching companions doesn't penalize — XP banks per-companion.

# 6. Active effects (mini procs)

In addition to passive bonuses, each companion has ONE active effect that triggers occasionally:

| Companion | Trigger | Effect | Cooldown |
| --- | --- | --- | --- |
| Fox | Combat hit | 5% chance to find an extra coin | — |
| Wolf Pup | Combat kill | 3% chance for double drop | — |
| Sparrow | Gather success | 2% chance to skip cooldown (instant next gather) | — |
| Bunny | Harvest | 10% chance for double crop yield | — |
| Honeybee | Cook complete | 5% chance to refund all ingredients | — |
| Hawk | Combat kill | 1% chance for guaranteed rare drop | — |
| Whelp | Combat hit | 2% chance for fire DoT (+10% next 3s) | 30s |
| Raccoon | Drop | Auto-converts low-value drops to gold | — |

# 7. UI integration

Where companions appear in the existing UI:

Inventory paper-doll: companion slot already exists. Show portrait + level + XP bar.

Profile dashboard: small 'Active Companion' card next to Active Effects with portrait + level + role badge.

New 'Stable' panel under Homestead group (or under Character) — grid of all companions you own, with level/XP/role/bonus details. Click to equip.

Combat: companion sprite floats next to player's HP bar with gentle bobbing idle animation. Reacts on procs.

Activity tiles: when an artisan/gather companion procs, the tile flashes with the companion's color for ~200ms.

# 8. Implementation plan

Estimated effort: ~6 hours of focused work, deliverable as one Phase A.3 sprint.

| Step | Effort | Description |
| --- | --- | --- |
| 1. COMPANIONS data | 30m | Define COMPANIONS dict with 12 entries: id, name, role, bonuses, procEffect, source. |
| 2. G.companions state | 30m | Add G.companions = {ownedIds:[], xp:{id:n}, equipped:id¦null}. Migrate from old G.equipment.companion. |
| 3. getCompanionBonus() | 30m | Helper that returns the equipped companion's current bonuses based on level. |
| 4. Wire bonuses into stats | 45m | Add companion contribution to getEquipmentStats() / getBonus(). |
| 5. XP gain hooks | 45m | Award companion XP in killMonster, completeSkill, completeArtisan. |
| 6. Proc system | 60m | On combat hit / gather / cook etc, roll for companion proc and apply effect. |
| 7. Drops + acquisition | 45m | Add companion items to monster drop tables. Add to shop. Egg-hatching for dragon whelp. |
| 8. Stable UI | 90m | New panel: grid of owned companions with level/XP/equip button. |
| 9. Polish | 30m | Profile card, combat sprite, proc flash. |

# 9. Open questions

Maximum companions in stable (cap at 50, or unlimited?).

Can a companion 'die' or be dismissed? Recommend: no — keeps the system warm/cozy.

Should we support multi-pet (e.g., 2 active companions at higher tier)? Recommend: no for v1.

Egg-hatching: instant on use, or timed (24h)? Recommend: timed, with skip-via-gems option for monetization.

Should companion procs be visible on-screen? Recommend: yes, small floating text.

# 10. Asset choices from the bundle

Lacking a dedicated pet pack, we'll cherry-pick from monster-rpg-256x256-icons + characters:

Fox, Wolf Pup, Bunny, Tortoise, Scorpion → small/cute creatures from monster-rpg-256x256.

Sparrow, Hawk, Owl → search monster-rpg-256x256 for bird-like sprites; fall back to weapon-achievement-vector badges.

Honeybee → custom emoji or pull from spider-vector-icons for an insect.

Whelp → rpg-dragon-egg-icons before hatching, then a small dragon from monster-rpg-256x256.

Raccoon, Badger → pull from claw-loot or earthly-loot, may need a manual icon swap if nothing fits.

If the visual choices are weak, future option is to commission ~12 custom companion sprites at ~$300 once revenue justifies.

# 11. What I'm NOT proposing for v1

Companion combat (companion fights alongside player) — too complex, defer to v2.

Companion outfits / skins — defer.

Breeding / fusion — defer.

Companion happiness / feeding loop — defer; could be v2 monetization hook.

Voicelines / dialogue — defer.

Ready to build when you give the go-ahead.